## 📈 Stock Direction Classifier

### Project Brief & Learning Roadmap

#### Issued: May 10, 2026 | Deadline: May 16, 2026

### PART 1 — LEARNING RESOURCES

Before writing a single line of code, understand the concepts

#### Chapter 1 — Financial Data Basics

What to learn: How stock markets work at a data level. Open, High, Low, Close, Volume. What adjusted closing price means and why it matters. What a trading day looks like as a row of data.

Where to learn it: Search YouTube: "Stock market data explained for beginners" Search Investopedia.com for: "OHLCV data", "adjusted close price", "stock returns" Read the yfinance documentation at pypi.org/project/yfinance

Time allocation: 2 hours

#### Chapter 2 — Time Series Data

What to learn: Why stock data is different from regular tabular data. The concept of look-ahead bias — why this is the most dangerous mistake in financial ML. How to split time series data correctly for training and testing. Why you never use random split on time series.

Where to learn it: Search YouTube: "time series machine learning look ahead bias explained" Search towards datascience on Medium: "time series cross validation" Read the Wikipedia article on "Walk forward optimization"

Time allocation: 2 hours

#### Chapter 3 — Technical Indicators as Features

What to learn: What moving averages are and why traders use them — Simple Moving Average (SMA) and Exponential Moving Average (EMA). What RSI (Relative Strength Index) measures and how it signals overbought and oversold conditions. What MACD is and how it captures momentum. What Bollinger Bands measure and what they tell you about volatility. What volume tells you about the strength of a price move.

Where to learn it: Search Investopedia.com for each indicator by name — they have the best plain English explanations Search YouTube: "RSI indicator explained simply" Search YouTube: "MACD indicator for beginners" Search YouTube: "Bollinger Bands explained"

Time allocation: 3 hours

#### Chapter 4 — XGBoost for Classification

What to learn: What gradient boosting is and how it differs from Random Forest. Why XGBoost performs better on tabular financial data. What the key hyperparameters mean — n_estimators, max_depth, learning_rate, scale_pos_weight. How to handle imbalanced classes in XGBoost. What feature importance means in XGBoost and how to read it.

Where to learn it: Search YouTube: "XGBoost explained simply" by StatQuest with Josh Starmer — this is the best explanation on the internet Search the official XGBoost documentation at xgboost.readthedocs.io Search towards datascience on Medium: "XGBoost for stock prediction"

Time allocation: 3 hours

#### Chapter 5 — Model Evaluation for Financial ML

What to learn: Why accuracy is not enough for financial models. What precision and recall mean in a trading context — the cost of a false positive vs false negative. What AUC-ROC tells you about a classifier. What Sharpe Ratio is and why finance people care about it more than accuracy. How to backtest a model — simulating what would have happened if you traded on the model's signals historically.

Where to learn it: Search Investopedia.com: "Sharpe Ratio explained" Search YouTube: "backtesting trading strategy Python" Search towards datascience on Medium: "evaluating machine learning models for stock prediction"

Time allocation: 2 hours

### PART 2 — CORPORATE PROJECT STRUCTURE

You are a junior data scientist. I am your manager. This is your assignment.

#### PROJECT OVERVIEW

Project name: Stock Direction Classifier — Equity Signal Model Assigned to: Lindokuhle Nyoka, Junior Data Scientist Project Manager: Claude Start date: Monday May 12, 2026 Final delivery: Saturday May 17, 2026 Status: In Progress

#### BUSINESS OBJECTIVE

The quantitative research team requires a binary classification model that predicts the directional movement of selected equities one trading day ahead. The model will serve as a proof of concept for an automated signal generation pipeline. Deliverables must be production-quality, documented, and reproducible.

#### DELIVERABLES SCHEDULE

##### 📋 DELIVERABLE 1 — Learning Sign-Off Report

Due: Monday May 12, 2026 end of day

Before any code is written you must demonstrate understanding of the core concepts. Submit a written document of 300 to 500 words covering:

- What look-ahead bias is and how you will avoid it in this project

- Explain RSI, MACD and Moving Averages in plain English as if explaining to a non-technical executive

- Why you chose XGBoost over Random Forest for this problem

- How you will split the data for training and testing and why

Format: Written document, submitted here as text Acceptance criteria: Demonstrates genuine understanding, not copy paste from a website

##### 📋 DELIVERABLE 2 — Data Collection & Exploration Report

Due: Tuesday May 13, 2026 end of day

Collect historical price data for the following tickers using yfinance: Apple (AAPL), Tesla (TSLA), Amazon (AMZN), S&P 500 (^GSPC)

Use a minimum of 5 years of daily data.

Submit a written report covering:

- How many rows and columns per ticker

- Date range collected

- Any missing values or anomalies found

- A summary statistics table for closing prices and volume

- A brief observation — what do you notice about each stock's behaviour

Format: Written report with summary statistics table Acceptance criteria: Data is clean, date range is correct, observations are your own words

##### 📋 DELIVERABLE 3 — Feature Engineering Report

Due: Wednesday May 14, 2026 end of day

Engineer the following features for each ticker:

Daily return — percentage change in closing price 5 day moving average 20 day moving average 50 day moving average RSI — 14 day period MACD line and signal line Volume change — percentage change in volume Volatility — 10 day rolling standard deviation of returns Market direction — S&P 500 previous day direction as a binary flag Target variable — 1 if tomorrow closes higher than today, 0 if lower

Submit a written report covering:

- How you calculated each feature — explain in plain English not code

- How many rows were lost due to rolling window calculations and why

- The class distribution of your target variable — how many up days vs down days

- Which features you expect to be most predictive and why

Format: Written report Acceptance criteria: All features correctly defined, target variable has no look-ahead bias, reasoning is sound

##### 📋 DELIVERABLE 4 — Model Training & Evaluation Report

Due: Thursday May 15, 2026 end of day

Train the following models on your engineered dataset:

Baseline — Random Forest classifier Primary model — XGBoost classifier

Use a time-based split — train on the first 80% of dates, test on the most recent 20%. No random splitting.

Submit a written report covering:

- Your train and test date ranges

- Model results table — Accuracy, Precision, Recall, F1, AUC-ROC for both models

- Confusion matrix interpretation — what does each quadrant mean in trading terms

- Feature importance chart — top 10 features driving predictions

- Which model performed better and why

Format: Written report with results table and chart Acceptance criteria: No data leakage, results are reproducible, interpretation is in business language not just numbers

##### 📋 DELIVERABLE 5 — Backtesting Report

Due: Friday May 16, 2026 end of day

Simulate trading based on your model's signals on the test set:

When model predicts Up — simulate buying When model predicts Down — simulate selling or holding cash Compare cumulative returns of model strategy vs simply buying and holding the stock

Submit a written report covering:

- Cumulative return of model strategy vs buy and hold

- Number of correct and incorrect trades

- Best and worst performing periods

- Honest assessment — is this model actually useful for trading or just academically interesting

- What would need to improve before this could be used in production

Format: Written report with cumulative return chart Acceptance criteria: Honest evaluation, no overclaiming, chart is clear and labelled

##### 📋 DELIVERABLE 6 — Final Project Package

Due: Saturday May 17, 2026

Submit the complete project including:

Clean Jupyter notebook with introduction, all code, markdown explanations between cells and conclusion

README.md for GitHub

LinkedIn post announcing the project

Updated CV if needed

Format: GitHub repository link Acceptance criteria: Notebook runs end to end without errors, README is professional, code is commented

#### COMMUNICATION PROTOCOL

Daily check-in required. Each day when you complete a deliverable you submit it here for review before moving to the next phase. I will provide feedback within the same session.

If you are stuck on a concept for more than 30 minutes — flag it. Do not sit on a blocker.

If you find an approach that differs from the brief and you think it is better — propose it. Explain your reasoning. Good analysts push back with evidence.

#### EVALUATION CRITERIA

| Area | Weight |
| --- | --- |
| Technical correctness | 30% |
| Business interpretation | 30% |
| Independence and initiative | 20% |
| Documentation quality | 20% |

#### FINAL NOTE FROM YOUR MANAGER

The goal of this project is not a perfect model. Stock markets are not perfectly predictable and anyone who claims otherwise is lying. The goal is a rigorous, honest, well-documented piece of work that demonstrates you can approach a complex financial ML problem with structure, integrity and clear communication.